A **Sprint** is a fixed period or duration in which a team works to complete a set of tasks  
An **Epic** is a **big task or project** that is too large to complete in one sprint. It is broken down into **smaller tasks (stories)** that can be completed over multiple sprints.  
A **Story** is a small task. It is part of an **Epic.**  
A **Story Point** is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)  
Very Easy task  
Easy task  
Moderate task  
Difficult task

**Sprint 1: (5 Days)**  
Curriculum Planning  
 Create Course Outline **2**  
 Gather Subject Materials **1**  
Academic Setup  
 Assign Teaching Staff **3**  
 Setup Timetable **2**

**Sprint 2 (5 Days)**  
Learning Platform Development  
 Design Course Pages **5**  
 Content Upload and Review **3**  
Student Portal Deployment  
 Build Student Dashboard **3**  
 Integrate Feedback System **5**

**Total Story Points**  
Sprint 1 = 8  
Sprint 2 = 16

**Velocity = Total Story Points Completed / Number of Sprints**  
Total Story Points = 16 + 8 = 24  
No. of Sprints = 2  
Velocity = (16 + 8) / 2 = 24 / 2  
**12 (Story Points per Sprint)**  
Your team’s velocity is **12 Story Points per Sprint**.